**Daily Scrum Meeting Log Sprint 2**

Monday:

|  | **Yesterday’s progress** | **Work Plan For Today** | **Obstacles** |
| --- | --- | --- | --- |
| **Elliot Stevenson** | N/A | Finish User Story #8 | N/A |
| **Archie Milne** | N/A | Make a start on User Story #4 | N/A |
| **Khaelem Watt** | N/A | Finish User Story #11 | N/A |
| **Struan Robertson** | N/A | Make a Start on user story #24 | N/A |
| **Jack Morrison** | N/A | Make a start on User Story #14 | N/A |
| **Antonis Tziouliou** | N/A | Finish User Story #9 | N/A |

Tuesday:

|  | **Yesterday’s progress** | **Work Plan For Today** | **Obstacles** |
| --- | --- | --- | --- |
| **Elliot Stevenson** | Finished User Story #8 | Make a start on Story #13 | N/A |
| **Archie Milne** | Helped with bootstrap to make some of the pages look better | Make a start on User Story #4 | N/A |
| **Khaelem Watt** | Finished User Story #11 | Make a page that will display an event based on which goal it relates too, for story #24 | N/A |
| **Struan Robertson** | Helped Finish User Story #9 | Make a Start on user story #24 | N/A |
| **Jack Morrison** | Wrote Javascript for the tours functionality | Continue working on User Story #14 | Will need extra field in the events table to function |
| **Antonis Tziouliou** | Finished User Story #9 | Finish User Story #9 | N/A |

Wednesday:

|  | **Yesterday’s progress** | **Work Plan For Today** | **Obstacles** |
| --- | --- | --- | --- |
| **Elliot Stevenson** | Finished User Story #13 | Help Jack make a start on User Story #7 while he works on User Story #14 | Microsoft Azure outage |
| **Archie Milne** | Tweaked bootstrap for multiple pages | Was absent from scrum | Microsoft Azure outage |
| **Khaelem Watt** | Map shows the area of all events based on goal | Mouser hover over needs to show details of events and be implemented on all goal pages | Microsoft Azure outage |
| **Struan Robertson** | Previously finished User Story #9 however has stopped working | Fix Issue with User story 9 | CORs error, java is being blocked by the browser for some unknown reason |
| **Jack Morrison** | Page brings up all events and users can select events but nothing is saved | Work on saving them into a new table stored on the backend | Microsoft Azure outage |
| **Antonis Tziouliou** | Previously finished User Story #9 however has stopped working | Was absent from scrum | Microsoft Azure outage |

Thursday:

|  | **Yesterday’s progress** | **Work Plan For Today** | **Obstacles** |
| --- | --- | --- | --- |
| **Elliot Stevenson** | Laid out basic layout for User Story #14 will need to implement on all pages | Help Jack make a start on User Story #7 while he works on User Story #14 | Microsoft Azure outage |
| **Archie Milne** | Was unable to get work done | will start work on User Story #4 | Microsoft Azure outage |
| **Khaelem Watt** | Map is fully functional and operates shows information over hover | Populate map with the events | Microsoft Azure outage |
| **Struan Robertson** | CORs error has been resolved and event page is working fully | Work on converting the location to latitude and longitude coordinates for map | Microsoft Azure outage |
| **Jack Morrison** | Data is sent and formatted as it should be | Create table in backend to store information | Microsoft Azure outage |
| **Antonis Tziouliou** | Absent form last scrum | Was absent from scrum | Microsoft Azure outage |